Market / Auction-Based Dynamic Task Allocation

for RL-Controlled Drone Swarms

Research Design, Implementation Plan, and Progress Record

Repository: github.com/riminator/drone-network

Branch: phase1-allocation-interface

Document generated: Mon Jul 20 2026

# 1. Abstract

This research investigates market/auction-based dynamic task allocation for reinforcement-learning-controlled drone swarms performing household service tasks in changing environments. The core challenge is real-time reallocation as the task set itself shifts — not merely as physical conditions change. Each drone executes a fixed, RL-trained low-level policy per task type (watering plants, sweeping floors, toggling lights), while a decentralised auction layer continuously resolves task-to-drone assignment as conditions evolve.

The key novelties are: (1) handling mid-episode task disappearance — when a task vanishes the swarm must detect the change and reallocate the idle drone without retraining; (2) continuous task-sharing — when a task is divisible (e.g., a large sweep area) an idle drone should be able to bid on joining an in-progress task rather than only bidding on unclaimed ones, requiring the allocator to reason about marginal contribution rather than simple nearest-available-drone matching; (3) replacing hand-crafted bidding rules with a learned bidding policy (PPO-trained against optimal-assignment baselines).

Evaluation compares classical auction algorithms (GreedyAuction, CBBA [1]) against the learned bidder on metrics including total completion time, reallocation latency after disruption, and robustness to sensing/communication delays in a decentralised, low-communication household setting implemented in PyBullet physics simulation.

# 2. Research Question

The central claim this research tests:

A learned bidding policy trained via PPO outperforms CBBA and greedy auctions on reallocation latency after task disappearance and makespan on co-assignable tasks, while using fewer communication rounds, because it learns to represent marginal task value rather than distance-only utility.

Sub-questions:

- Does co-assignment (multiple drones on one task) always improve makespan, or only for specific task types?

- How much does CBBA performance degrade as comm_delay increases?

- Does the learned bidder generalise to task counts unseen during training?

- What is the reallocation latency distribution across disruption scenarios for each allocator?

# 3. System Architecture

The system is structured in three independent layers. The low-level execution layer (Layer 1) is fully implemented and trained. The allocation interface and classical baselines (Layer 2) are complete as of Phase 2. The learned bidder (Layer 3) and evaluation harness (Layer 4) are planned for Phase 3 and Phase 4 respectively.

| Layer | Component | Implementation | Status |
| --- | --- | --- | --- |
| 1 – Execution | Per-task RL actors | Trained MAPPO Actor MLP (shared weights) | Done |
| 2 – Allocation | Auction allocator interface | BaseAllocator + WorldSnapshot + Bid | Done |
| 2 – Allocation | Greedy distance auction | GreedyAuction — bid = battery/dist | Done |
| 2 – Allocation | CBBA baseline | Consensus-Based Bundle Algorithm (Choi 2009) | Done |
| 3 – Learning | Learned bid policy | PPO-trained BidPolicy MLP | Phase 3 |
| 4 – Evaluation | Disruption harness | Scenario catalogue + EpisodeMetrics | Phase 4 |

CTDE (Centralised Training, Decentralised Execution) is maintained throughout: during training the critic observes all drones simultaneously; at deployment each drone uses only its own 15-dimensional local observation. The auction layer sits above execution — it decides which drone attempts which task, but does not change what the execution policy does once assigned.

## 3.1 Execution-Layer Observation and Action Space

Per-drone observation (15-dim):

- 0–2: Own position (x, y, z) in metres

- 3: Battery level normalised [0, 1]

- 4: Task progress [0, 1]

- 5–7: Vector to task target (dx, dy, dz)

- 8–10: Own velocity (vx, vy, vz)

- 11: Tool engaged flag (0 / 1)

- 12–14: Nearest neighbour relative position

Per-drone action (4-dim): Δx, Δy, Δz movement (tanh squashed, ±1), plus a tool-engage signal (sigmoid, threshold 0.5).

## 3.2 Task Catalogue

| Task | Type | Shareable | remaining_work() | Reward |
| --- | --- | --- | --- | --- |
| Water plant | water_plant | No | 1 − steps_done / required | +10.0 |
| Sweep floor | sweep_floor | Yes | 1 − wp_idx / n_waypoints | +12.0 |
| Toggle light | toggle_light | No | Binary 1.0 / 0.0 | +8.0 |

The is_shareable flag controls whether the allocation layer may co-assign more than one drone to the same task. Sweep floor is the only naturally shareable task — two drones can cover different waypoints simultaneously. Water plant and toggle light require a single drone presence at a fixed point, so co-assignment offers no benefit.

## 3.3 Reward Structure

- Per-step alive penalty: −0.01

- Drone–drone collision: −5.0

- Battery depleted: −3.0

- Water plant complete: +10.0

- Sweep floor complete: +12.0 (split among co-assignees)

- Toggle light complete: +8.0

- Cooperative bonus (all done early): +2.0 per drone

- Dense proximity shaping: small positive gradient

# 4. Implementation Status

## 4.1 Phase 1 — Allocation Interface (Complete)

Phase 1 established the interface contract that every allocator must satisfy. Key deliverables:

- TaskStatus enum — PENDING → ASSIGNED → IN_PROGRESS → COMPLETE / VANISHED lifecycle for every task instance.

- BaseTask extensions — assigned_drone_ids (list, supports co-assignment), remaining_work() abstract method for marginal-value bidding, vanish() method, is_shareable flag on TaskSpec.

- BaseAllocator ABC — allocate(WorldSnapshot) → AllocationResult, on_task_complete(), on_task_vanish() hooks.

- WorldSnapshot dataclass — drone positions, batteries, progress, current assignments, tasks, step, max_steps.

- HomeEnv disruption API — remove_task(task_id) and add_task(type, target) trigger immediate reallocation. Pluggable allocator injected via config dict.

- _GreedyFallbackAllocator — backward-compatible default; all existing training and deploy code runs unchanged.

Tests: 25/25 passing (tests/test_phase1.py).

## 4.2 Phase 2 — Classical Baselines (Complete)

Phase 2 implemented the two classical baselines that the learned bidder (Phase 3) must outperform.

### GreedyAuction

Single-round sealed-bid auction. Bid value = (BATTERY_WEIGHT × battery + (1 − BATTERY_WEIGHT)) / distance. Tasks resolved in descending contention order to minimise assignment conflicts. Co-assignment pass assigns idle drones to shareable tasks using marginal bid = value × remaining_work / (n_assigned + 1). Complexity O(D×T) per round.

### CBBA — Consensus-Based Bundle Algorithm

Based on Choi et al. 2009 [1]. Each drone builds a bundle of tasks using gamma-discounted path-cost utility. Drones share bid tables in a consensus phase; outbid drones release tasks from their bundle. Repeats until convergence (typically < 10 iterations, capped at MAX_ITER=200). Key parameter: comm_delay — a configurable message-deferral queue enables robustness experiments (Phase 4).

| Property | GreedyAuction | CBBA | LearnedBidder (Phase 3) |
| --- | --- | --- | --- |
| Communication | Centralised, 1 round | Distributed-equiv, consensus | Centralised (training) |
| Task bundling | 1 task per drone | Up to 3 tasks (MAX_BUNDLE_SIZE) | Policy decides |
| Utility function | battery / distance | Gamma-discounted path cost | Neural net (13-dim obs) |
| Co-assignment | Marginal bid pass | Marginal bid pass (same) | Learned marginal value |
| Comm delay | N/A | Deferred message queue | TBD in Phase 3 |
| Disruption response | Instant on next call | Stale-bid purge via hooks | Learned realloc signal |
| Complexity | O(D×T) per round | O(D²×T×iter) | O(D×T) inference |
| Paper baseline | Yes — easy | Yes — main classical | Research contribution |

Tests: 28/28 passing (tests/test_phase2.py). Combined suite: 53/53 passing.

## 4.3 File Structure

Current repository structure (branch: phase1-allocation-interface):

- allocator/__init__.py — package root, exports BaseAllocator, GreedyAuction, CBBA

- allocator/base_allocator.py — BaseAllocator ABC, WorldSnapshot, AllocationResult, Bid

- allocator/greedy_auction.py — Phase 2a: distance-based sealed-bid auction

- allocator/cbba.py — Phase 2b: Consensus-Based Bundle Algorithm

- envs/tasks/base_task.py — TaskStatus enum, remaining_work() abstract method

- envs/tasks/water_plant.py / sweep_floor.py / toggle_light.py — remaining_work() implementations

- envs/home_env.py — disruption API, pluggable allocator, co-assignment enforcement

- tests/test_phase1.py — 25 tests for interface layer

- tests/test_phase2.py — 28 tests for GreedyAuction and CBBA

- lab/deploy.py — PyBullet GUI deployment (existing, unmodified in Phase 2)

- training/train_mappo.py — MAPPO training loop (existing)

- checkpoints/actor_update204_final.pt — trained 5M-step compatible actor

# 5. Phase Roadmap

The following timeline assumes approximately one week per phase. Phases 1 and 2 are complete.

## Phase 3 — Learned Bidding Policy (~2 weeks)

The core research contribution. A PPO-trained BidPolicy network replaces the hand-crafted bid function.

### 3a. Bid Observation Space (per drone per candidate task, ~13 dims)

| Dim | Feature | Notes |
| --- | --- | --- |
| 0–2 | Drone position (x, y, z) | Metres, same coordinate space as tasks |
| 3 | Battery level | Normalised [0, 1] |
| 4 | Current task progress | [0, 1] from task_progress state |
| 5–7 | Vector to candidate task (dx, dy, dz) | Computed per (drone, task) pair |
| 8 | remaining_work() of candidate task | [0, 1] normalised by task class |
| 9 | Drones already assigned to task | Integer, used for marginal valuation |
| 10 | step / max_steps | Urgency signal |
| 11–13 | Task type one-hot | water_plant / sweep_floor / toggle_light |

### 3b. Bid Action and Reward

Bid action: a single scalar b ∈ [0, 1]. The allocation rule picks argmax across all bids per task. The bid reward signal:

- −total_completion_time (minimise makespan)

- +α × tasks_completed

- −β × reallocation_latency_after_disruption

The execution actors are frozen. Only the bid policy is trained. Training uses PPO with an oracle Hungarian-assignment upper bound as the value baseline.

## Phase 4 — Disruption Scenarios and Evaluation Harness (~1 week)

Structured benchmarking of all three allocators (GreedyAuction, CBBA, LearnedBidder) across six disruption scenarios.

| Scenario | Trigger | What it tests | Phase |
| --- | --- | --- | --- |
| TaskVanish | remove_task() at step T | Reallocation latency, idle-drone recovery | Phase 4 |
| TaskAppear | add_task() at step T | Bid response time, greedy vs learned | Phase 4 |
| TaskShare | Sweep with timeout risk | Marginal-value bidding, co-assignment | Phase 4 |
| DroneFailure | Battery depleted at step T | Orphaned task detection | Phase 4 |
| CommDelay | CBBA comm_delay=N | Robustness, stale-bid handling | Phase 4 |
| Burst | 3 tasks added at once | Contention resolution | Phase 4 |

### Metrics

| Metric | Definition | Lower is better? |
| --- | --- | --- |
| makespan | Steps to complete all active tasks | Yes |
| tasks_completed | Count of COMPLETE tasks at episode end | No (higher better) |
| reallocation_latency | Steps between disruption and new valid assignment | Yes |
| idle_drone_steps | Drone-steps with assignments=None | Yes |
| comm_rounds | Messages broadcast per episode | Yes (proxy for comms cost) |
| solution_quality | makespan / oracle_makespan | Yes (1.0 = optimal) |

## Phase 5 — PyBullet Live Integration (~3–5 days)

Plug the allocator layer into the existing lab/deploy.py GUI. Planned additions:

- --allocator {greedy,cbba,learned} command-line flag

- Real-time bid visualisation: coloured lines from drone to winning task, line width proportional to bid value

- Auction tick every K physics steps (configurable)

- HUD overlay showing current allocator mode and reallocation count

## Phase 6 — Writeup and Ablations

- Ablation 1: co-assignment disabled — does makespan degrade significantly?

- Ablation 2: learned bidder with fixed execution actor vs. joint fine-tuning

- Ablation 3: CBBA comm_delay sweep (0, 3, 5, 10 steps) — degradation curve

- Ablation 4: number of drones (3, 6, 9) — does learned bidder scale better than CBBA?

# 6. Key Design Decisions and Rationale

## 6.1 Decoupled Layers

The execution policy and the bidding policy are trained separately. This is deliberate: (1) the execution policy is already trained to 5M steps and achieves 5/5 task completion in the PyBullet environment; retraining it jointly with a new bidding objective would erase this knowledge; (2) decoupling allows ablation — the bid policy can be swapped without touching execution, making the comparison between allocators clean.

## 6.2 remaining_work() as the Marginal-Value Signal

Classical CBBA uses path-cost utility, which is purely geometric. The remaining_work() method is richer: it is task-type-aware. A sweep floor task with 3 of 4 waypoints visited has remaining_work = 0.25, making co-assignment unattractive. A brand-new sweep task has remaining_work = 1.0, making co-assignment highly attractive. This design allows the allocation layer to reason about task state, not just task location.

## 6.3 Backward Compatibility

All changes in Phase 1 and Phase 2 preserve backward compatibility with the existing MAPPO training loop and PyBullet deployment. The _GreedyFallbackAllocator replicates the original _assign_tasks() behaviour exactly. Old 3-tuple task_layouts configs are still accepted. The completed property shim on BaseTask means no task implementation had to change its internal completion logic.

## 6.4 CBBA in Centralised-Simulation Mode

The original CBBA protocol is distributed: each robot runs its own instance. Here the coordinator holds all robots' bid tables, running the bundle-build and consensus phases to convergence before returning assignments. This is equivalent to the distributed protocol with zero communication delay, which is the appropriate baseline. Non-zero comm_delay is then introduced experimentally in Phase 4 to measure robustness degradation — exactly the methodology used in the original Choi et al. paper.

## 6.5 Shareable vs. Non-Shareable Tasks

Sweep floor is the only task marked is_shareable=True. Water plant and toggle light require a single drone to hover at a fixed point — adding a second drone provides no marginal work reduction and introduces unnecessary collision risk. The is_shareable flag is enforced at the _apply_allocation() level: even if an allocator returns two drones on a non-shareable task, the second drone is silently set to idle.

# 7. How to Run

## 7.1 Install

- macOS / Linux: chmod +x install.sh && ./install.sh

- Windows: install.bat

- Or directly: python3 install.py

- Verify: python3 install.py --check

## 7.2 Run Test Suite

- Phase 1 tests: python3 -m pytest tests/test_phase1.py -v

- Phase 2 tests: python3 -m pytest tests/test_phase2.py -v

- All tests:     python3 -m pytest tests/ -v

## 7.3 Deploy in PyBullet Lab (Existing Policy)

Recommended command:

python3 -m lab.deploy --checkpoint checkpoints/actor_update204_final.pt --n-drones 6 --time-scale 0.3

Headless benchmark:

python3 -m lab.deploy --checkpoint checkpoints/actor_update204_final.pt --n-drones 6 --no-gui --episodes 20

## 7.4 Use a Different Allocator

Pass an allocator instance via the HomeEnv config dict:

from allocator import CBBA
env = HomeEnv({"n_drones": 6, "allocator": CBBA(comm_delay=0)})

# 8. References

All academic sources are cited by number in the text above. The table below provides full bibliographic details.

| # | Authors | Title / Venue |
| --- | --- | --- |
| [1] | Choi, H.-L., Brunet, L., & How, J. P. (2009) | Consensus-Based Decentralized Auctions for Robust Task Allocation. IEEE Transactions on Robotics, 25(4), 912–926. |
| [2] | Schulman, J., Wolski, F., Dhariwal, P., Radford, A., & Klimov, O. (2017) | Proximal Policy Optimization Algorithms. arXiv preprint arXiv:1707.06347. |
| [3] | Lowe, R., Wu, Y., Tamar, A., Harb, J., Abbeel, P., & Mordatch, I. (2017) | Multi-Agent Actor-Critic for Mixed Cooperative-Competitive Environments. NeurIPS 30. |
| [4] | Yu, C., Velu, A., Vinitsky, E., Wang, Y., Bayen, A., & Wu, Y. (2021) | The Surprising Effectiveness of MAPPO in Cooperative Multi-Agent Games. arXiv:2103.01955. |
| [5] | Khamis, A., Hussein, A., & Elmogy, A. (2015) | Multi-robot Task Allocation: A Review of the State-of-the-Art. Cooperative Robots and Sensor Networks, 31–51. Springer. |
| [6] | Gerkey, B. P., & Matarić, M. J. (2004) | A Formal Analysis and Taxonomy of Task Allocation in Multi-Robot Systems. International Journal of Robotics Research, 23(9), 939–954. |
| [7] | Dorri, A., Kanhere, S. S., & Jurdak, R. (2018) | Multi-Agent Systems: A Survey. IEEE Access, 6, 28573–28593. |
| [8] | Turpin, M., Mohta, K., Michael, N., & Kumar, V. (2014) | CAPT: Concurrent Assignment and Planning of Trajectories for Multiple Robots. International Journal of Robotics Research, 33(1), 98–112. |
| [9] | Gym-PyBullet-Drones (2021) | A Gymnasium-compatible Crazyflie quadrotor simulation. GitHub: utiasDSL/gym-pybullet-drones. |
| [10] | PyBullet Physics SDK (2021) | Bullet Real-Time Physics Simulation. https://pybullet.org |

drone-network / phase1-allocation-interface